## Photography Company Project

Team Name: Team Photography

Member Names:

David Mallett, Jonathon Kennedy, Jesse Ackley

CSC480A Computer Science Capstone Project I

Project Proposal

National University, San Diego, CA

Term

Instructor

Professor Alexander Finch

Contents

1.0	Introduction	3

2.0	Background and the Need for the Project	3

3.0	Project Objectives and Scope	3

4.0	Customers and Stakeholders	3

5.0	Project  Requirements	3

5.1	Functional Requirements	4

5.2	Non-Functional Requirements	4

5.3 High Level Use Case Scenarios	4

6.0 	Project Assumptions and Constraints	4

7.0	Project Delivery Methods	4

8.0	Project Issues and Risks	4

9.0 	Evaluation, Selection of Technology and Tools for Project Implementation.	5

10. 	Prioritized Feature List and estimates	5

11.0 	Initial Architecture Design	5

12.0 	Agile Team Formation, Responsibilities and Implementation Iterations (schedule).	5

12.1. Team Responsibilities:	5

12.2 Iteration Plan	5

13.0 	Conclusion	6

References	6

Appendix	6

Attachments, if any.	6

List of Abbreviations	6

Definitions	6

# Introduction

In today’s business environment, organizations increasingly rely on data-driven insights to improve operational efficiency and maintain a competitive advantage. Companies that manage distributed teams, especially those operating across multiple countries, face challenges in tracking productivity, measuring performance, and identifying opportunities for improvement. This project focuses on developing a prototype dashboard for a photography company that employs a remote workforce responsible for editing and processing images. The purpose of the dashboard is to provide visibility into employee productivity, task completion, and processing time. By leveraging performance data, the company can better understand workflow efficiency, establish benchmarks, and make informed decisions to enhance overall operations.

# Background and the Need for the Project

The client is a photography company that relies on a team of approximately twenty remote workers located overseas to edit and process images. Currently, there is no centralized system in place to effectively track employee performance, monitor task completion, or measure the time required for images to move through the production cycle. One of the primary challenges identified is the lack of clear performance metrics. The company needs a way to determine how long it takes for images to be processed, how individual employees contribute to overall output, and how to establish realistic performance benchmarks based on collective data. Without this information, it is difficult for the business to identify inefficiencies or optimize workflows. The need for this project arises from the company’s desire to gain visibility into its operations and improve productivity. Even a basic proof of concept that introduces structured tracking and reporting will provide immediate value by offering insights that are currently unavailable.

# Project Objectives and Scope

This project is intended to provide the photography company with a prototype dashboard that gives management visibility into employee productivity, workflow timing, and optimization. From the customer’s perspective, the goal is to better understand how photo editing tasks move through the work cycle, time spent in each stage takes, and how work is distributed across the team. The dashboard should help the company identify trends, establish realistic performance benchmarks, and use that information to improve planning for future photography clients.

Objectives:

- Track which employee completed each assigned editing task.

- Measure the time spent on each task and the total cycle time for photos moving through the editing process.

- Calculate averages and other performance KPI's across individuals and the team as a whole.

- Provide visibility into who is doing what and how efficiently tasks are being completed.

- Demonstrate the value of a centralized tracking dashboard through a proof of concept prototype.

#### In scope:

The scope of this project is to design and develop an MVP or prototype for a productivity tracking dashboard for internal business use. The prototype will focus on collecting, displaying, and summarizing employee task data related to photo editing workflows. It will include sample dashboard views, basic reporting features, and KPI's such as task completion, time spent per task, average turnaround time, and employee productivity trends.

#### Out of scope:

This project does not include a full production deployment, enterprise level security hardening, or integration with all existing business systems. It is not intended to replace the company’s full operational workflow tools. Since this is only a proof of concept, the deliverable is meant to validate the idea and demonstrate functionality rather than serve as a finished system.

# Customers and Stakeholders

The primary customer for this project is Cherished Memories Photography. This customer wants a tool that can monitor employee productivity, measure editing turnaround times, and generate KPI's for operational decision making. The main business users are likely the company owner, managers, or operations leads who need insight into team performance and workflow efficiency. Other stakeholders may include the employees, since their work activity will be tracked through the dashboard and their performance data will contribute to the reported KPI's.

# Project Requirements

The system requirements for this project are derived from the objectives outlined in Section 3.0 and are based on the needs of the customer. These requirements define the expected functionality, performance, and overall behavior of the proposed system.

The requirements are divided into two main categories: functional requirements and non-functional requirements. Functional requirements describe the specific features and capabilities the system must provide, while non-functional requirements define the performance, usability, reliability, and security expectations of the system.

In addition to direct functional needs, the system must also meet performance expectations related to responsiveness, data accuracy, and reporting capabilities. These expectations will guide system design decisions and serve as criteria for testing and evaluation.

The following sections provide a detailed breakdown of functional requirements, non-functional requirements, and high-level use case scenarios.

## Functional Requirements

#### The system shall:

- Allow managers to input and manage employee or resource assignments for each project

- Capture and categorize task types (e.g., editing, culling) associated with each project

- Provide a start/stop timing mechanism to record time spent on tasks and projects

- Store and maintain elapsed time data at both task and project levels

- Track image-related metrics, including:

  - Total number of images

  - Number of images completed

  - Number of images remaining

- Store employee or resource hourly rates for cost and performance analysis

- Generate reports that summarize:

  - Employee activity

  - Project progress

  - Time utilization

  - Image processing metrics

- Calculate and display performance metrics, including:

  - Average time per task

  - Average time per image

  - Total hours worked per employee or project

- Provide analytical insights to support project feasibility decisions based on time and resource availability

- Restrict access to dashboards and reporting features to authorized (management-level) users

## Non-Functional Requirements

The system shall meet the following performance and quality attributes:

##### Performance Requirements

- System shall load dashboards and reports within 2–5 seconds under normal usage

- System shall support concurrent data entry by multiple users without performance degradation

- Reports and metrics calculations shall be generated within a reasonable time (e.g., under 5 seconds)

##### Usability Requirements

- Interface shall be intuitive and easy to use for non-technical users

- Dashboard shall be visually clear and suitable for presentations and screen sharing

##### Reliability & Data Integrity

- System shall ensure accuracy and consistency of stored data

- System shall prevent data loss during normal operation and concurrent usage

##### Security Requirements

- System shall restrict access based on user roles

- Sensitive business data shall be protected from unauthorized access

##### Scalability & Flexibility

- System shall be designed to allow future enhancements such as API integrations or mobile support

- Architecture shall support increasing data volume and additional users over time

##### Deployment Requirements

- System shall be delivered as a web-based application, with consideration for future mobile compatibility

## High Level Use Case Scenarios

Use Case 1: Track Task Activity
A manager assigns an employee to a project and task type, then starts and stops a timer to record work duration.

Use Case 2: Monitor Project Progress
A manager views real-time image metrics and elapsed time to evaluate project completion status.

Use Case 3: Generate Reports
A manager generates reports summarizing employee productivity, time usage, and project metrics.

Use Case 4: Analyze Efficiency
A manager reviews calculated averages (e.g., time per image) to identify inefficiencies or bottlenecks.

Use Case 5: Evaluate Project Feasibility
A manager analyzes available resources, time data, and performance metrics to determine if a project can be completed within constraints.

# Project Assumptions and Constraints

This section identifies the key assumptions, constraints, and project priorities that may impact the development and implementation of the system. These factors help define the boundaries of the project and guide decision-making throughout the development process.

Assumptions represent conditions believed to be true for the purposes of planning and design, while constraints define limitations such as time, resources, and scope. Project priorities highlight the most critical aspects of the system that must be emphasized to ensure a successful outcome.

# The following assumptions are made for the successful development and use of the system:

- Managers will serve as the primary users of the system

- Employees will not require initial access to dashboards or analytics features

- Task timing will be manually recorded using a start/stop mechanism

- The system will be developed as a prototype (proof of concept) rather than a full production solution

- A web-based platform will be prioritized over mobile implementation

- The system will be used primarily for internal business analysis and decision-making

# The project is subject to the following limitations:

- The project must be completed within a limited timeline (course duration)

- Development will be carried out by a small student team

- Access to real production data is limited or unavailable

- There is no dedicated project budget

- The project scope must remain focused on core functionality to ensure completion within constraints

# The following priorities will guide development and decision-making:

- Ensure accurate tracking of time and task activity

- Provide meaningful and actionable reporting for management

- Enable evaluation of project feasibility based on collected data

- Deliver a clear, professional, and easy-to-use dashboard interface

- Prioritize web-based accessibility for ease of use and deployment

# Project Delivery Methods

The system will be delivered as a web-based application accessible through standard internet browsers. This approach ensures ease of access for users without requiring installation of additional software. Users will be able to securely log in and access dashboards, reports, and project data from any device with internet connectivity.

At this stage, mobile application support is not required; however, the system will be designed with responsiveness in mind to allow usability on tablets and mobile devices through a web browser. Future enhancements may include the development of a dedicated mobile application if user needs evolve.

From the customer’s perspective, the following environment and system requirements are expected:

- Access to a modern web browser (e.g., Chrome, Edge, Safari)

- Reliable internet connection for accessing the application

- Basic user authentication for secure access to system features

- No specialized hardware or software installations required

For enterprise considerations, the system may later support integration with existing business tools or data sources, depending on organizational needs. The architecture will be designed to allow for future scalability and potential integration with external systems (e.g., APIs, databases, or reporting tools).

# Project Issues and Risks

List all the items that are obstacles now (issues) and in the future (risks) that would prevent the team from accomplishing their project objectives. Categorize the risks as low, medium and high on their impact to the project to complete.

Also, propose mitigations for the risks.

Simple and effective approach for this is to create a table (see sample below). Add additional columns as needed (e.g. due date) for tracking during implementation

|  | Issue or Risk Brief Detail | Risk Probability: High, Medium, low | Mitigation Plan | Responsibility | Status: Open, WIP, closed |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |

# 9.0 	Evaluation, Selection of Technology and Tools for Project Implementation.

The teams would need to do some research for the appropriate technology and tools for the project. Implementation/development requirements: Software, hardware, network, database, platform, etc. Although the goal is not to do any implementation in this first course, but identification of technology and tools are needed at this stage.

# 10.	Product Backlog: Prioritized Feature List and Effort Estimates (hrs.)

Breakdown the project main requirements in to prioritized feature list for implementation by the Agile team with estimates for each. This would be the first pass at this stage.

(Instructor’s Note – all the above 10 sections are due at the end of the third week).

# 11.0 	Initial Architecture Design

This will be the initial design aspect when the team designs the high-level architecture using Object Oriented design principles: students should identify the top-level subsystem and components and how they are interconnected. UML activity and class diagrams, objects, etc.

Include a brief description of why the team chose this approach.

# 12.0 	Agile Team Formation, Responsibilities, and Implementation Iterations (schedule).

12.1. Team Responsibilities: Individual team member assignment will be listed per the Agile process requirements. Project Manager/Scrum Master, Architect, coder, tester, etc. In a small team, one might wear more than one hat. But the responsibilities must be clear. Also, the specific times for meeting each day (as required by the Agile team – need to be agreed up at this stage which guarantees everyone’s participation and contribution. The project manage/scrum master should be given authority to call upon other as required to help meet the iteration goals.

12.2 Iteration Plan: The team should decide the implementation of the prioritized feature list within the 4 iterations for the rest of the eight weeks with each iteration being 2 weeks.

The team will list here the feature(s) that will be completed and working in each iterations and demonstrable. Again, simply create a table for each iterations.

Part of the last iteration will include a final project presentation during the last session of the class (CSC480C) to the Chair and other School Faculty, Submitting a final project documentation as required by the Instructor.

# 13.0 	Conclusion

Brief summary of this project proposal and the plan to implement it using Agile methodology in iterations/sprints.

# References

# Appendix

# Attachments, if any.

# List of Abbreviations

# Definitions

(Instructor’s Note – the full document is due at the end of the fourth weeks).